International School # Capstone Project 1 CMU-SE 450 # Project Proposal Document Version 1.4 Date: October 8, 2026 # SmartRegression AI: An LLM- and RAG-Based Change Impact Analysis and Regression Test Selection System # Submitted by C1SE.26 Huy, Nguyen Tan; 29211154944. An, Do Ha; 29211258599. Huy, Pham Phan Hoang; 29211156999. Khanh, Tran Hung; 29219065410. Viet, Dang Dai; 29211155820. # For review by [JAN SAMUELSSON] Proposal Review Panel Representative: Name; Signature; Date. Capstone Project 1 - Mentor: Name JAN SAMUELSSON; Signature; Date.

PROJECT INFORMATION

| Project Acronym | SmartRegression AI |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | SmartRegression AI: An LLM- and RAG-Based Change Impact Analysis and Regression Test Selection System |  |  |  |
| Start Date | 23 Aug. 2026 | End Date | 13 Dec. 2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Project Mentor | JAN SAMUELSSON |  |  |  |
| Scrum master / Project Leader & Contact details | Huy, Nguyen Tan Email: nguyentanhuy46205@gmail.com Tel: 0932401249 ID: 29211154944 |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |
| Project Web URL |  |  |  |  |
| Team members | Name | Email |  | Tel |
| 29211154944 | Huy, Nguyen Tan | Nguyentanhuy46205@gmail.com |  | 0932401249 |
| 29211258599 | An, Do Ha | Anha0664@gmail.com |  | 0815737920 |
| 29211156999 | Huy, Pham Phan Hoang | phamphanhoanghuy2005@gmail.com |  | 0932509973 |
| 29219065410 | Khanh, Tran Hung | Thungkhanh19@gmail.com |  | 0783494325 |
| 29211155820 | Viet, Dang Dai | vdang9721@gmail.com |  | 0384165721 |

| Document Title | Project Proposal Document |
| --- | --- |
| Reporting Period | Sep 7, 2026 - Nov 30, 2026 |
| Authors(s) & project | All SmartRegression AI team members |
| Date | October 8, 2026 |
| File name | C1SE26_SmartRegression_AI_Proposal_Merged_v1.4.docx |
| URL |  |
| Access | Project Team, Mentor, and Review Panel |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | August 27th, 2026 | Initial SmartRegression AI proposal | All Team |  |
| 1.1 | August 28th, 2026 | Revision after mentor feedback | All Team |  |
| 1.2 | Sep 5th,2026 | Final submission revision | All Team |  |
| 1.3 | Oct 8, 2026 | Expanded requirements, business rules and architecture. | All Team | Pending review |
| 1.4 | Oct 8, 2026 | Merged proposal; aligned 18 FR, context, evaluation and appendices. | All Team | Pending review |

# TABLE OF CONTENTS

1 PROJECT TITLE	7

2 TEAM MEMBERS	7

3 SUPERVISOR	8

4 PROBLEM STATEMENT	8

5 SURVEY AND EXISTING SOLUTIONS	10

6 OBJECTIVES AND SCOPE	12

7 KEY FEATURES AND REQUIREMENTS	15

8 CONSTRAINTS AND ASSUMPTIONS	21

9 TARGET USERS AND STAKEHOLDERS	22

10 TECHNOLOGY STACK	22

11 METHODOLOGY AND DEVELOPMENT PLAN	24

12 SYSTEM ARCHITECTURE OVERVIEW	27

13 POTENTIAL RISKS AND MITIGATION STRATEGIES	32

14 EXPECTED OUTCOMES AND DELIVERABLES	33

15 REFERENCES	35

APPENDIX A PROJECT REGISTRATION FORM	36

APPENDIX B PROPOSAL EVALUATION RUBRIC	43

APPENDIX C AI USAGE DISCLOSURE	44

APPENDIX D INSTITUTIONAL AI POLICY	48

# LIST OF TABLES

Table 1. Project team composition	7

Table 2. Change impact and regression testing pain points	8

Table 3. Comparison with existing approaches	10

Table 4. In scope features	13

Table 5. Out of scope features	14

Table 6. Core feature groups	15

Table 7. Functional requirements	15

Table 8. Non functional requirements	18

Table 9. Business rules	20

Table 10. Users and stakeholders	22

Table 11. Technologies and tools	22

Table 12. Research evaluation metrics	26

Table 13. System context data flows	27

Table 14. Core data contracts	30

Table 15. Risks and mitigation strategies	32

Table 16. Project deliverables	33

# LIST OF FIGURES

Figure 1. SmartRegression AI system context diagram	27

Figure 2. Logical processing and evaluation boundaries	29

# LIST OF ABBREVIATIONS

| Acronym | Explanation |
| --- | --- |
| API | Application Programming Interface |
| CI/CD | Continuous Integration / Continuous Delivery |
| CLI | Command-Line Interface |
| FR | Functional Requirement |
| HTTP | Hypertext Transfer Protocol |
| JSON | JavaScript Object Notation |
| MVP | Minimum Viable Product |
| NFR | Non-Functional Requirement |
| REST | Representational State Transfer |
| RQ | Research Question |
| SME | Small and Medium-sized Enterprise |
| SUT | System Under Test |
| UI | User Interface |
| URL | Uniform Resource Locator |
| AST | Abstract Syntax Tree |
| LLM | Large Language Model |
| RAG | Retrieval-Augmented Generation |
| PR | Pull Request |
| SHA | Git object identifier |
| DSR | Design Science Research |

# 1 PROJECT TITLE

## 1.1 Product definition

SmartRegression AI: An LLM- and RAG-Based Change Impact Analysis and Regression Test Selection System

SmartRegression AI is a web application that helps developers and QA engineers understand source-code changes and select existing regression tests. A shared analysis engine supports interactive reports and an experimental CI/CD integration. The prototype combines dependency analysis, LLM proposals and RAG context, while preserving evidence and measurable uncertainty.

## 1.2 Project goal

The goal is to investigate whether evidence-backed impact analysis can focus code review and reduce regression-testing effort while retaining measured fault-detection capability. Benefits are evaluated against explicit baselines rather than assumed from the use of AI.

## 1.3 Product overview

Users connect an authorized repository, select two commits or a pull request, review potential impacts and supporting evidence, and execute either the recommended test set or the full suite. Reports preserve the selected versions, decisions, execution results and processing costs. The MVP supports one programming language and one testing framework.

# 2 TEAM MEMBERS

Table 1. Project team composition

| Full name | Student ID | Contact details | Role |
| --- | --- | --- | --- |
| Huy, Nguyen Tan | 29211154944 | nguyentanhuy46205@gmail.com Tel: 0932401249 | Project Leader / Research & Integration |
| An, Do Ha | 29211258599 | Anha0664@gmail.com Tel: 0815737920 | Change Impact Analysis / Backend |
| Huy, Pham Phan Hoang | 29211156999 | phamphanhoanghuy2005@gmail.com Tel: 0932509973 | LLM & RAG / AI Integration |
| Khanh, Tran Hung | 29219065410 | Thungkhanh19@gmail.com Tel: 0783494325 | Regression Test Selection / CI/CD |
| Viet, Dang Dai | 29211155820 | vdang9721@gmail.com Tel: 0384165721 | Dataset, Dashboard & Evaluation |

# 3 SUPERVISOR

| Role | Name | Organization | Email |
| --- | --- | --- | --- |
| Project Mentor | JAN SAMUELSSON | Lecturer at Duy Tân University Đa Nang, Vietnam | jan452@gmail.com |

# 4 PROBLEM STATEMENT

## 4.1 Users and core problem

When source code changes, developers often spend time identifying which functions, classes, and modules may be affected. Dependencies are distributed across the project, making manual review prone to missing indirect impacts. At the same time, development teams often rerun the entire regression test suite to verify existing functionality, increasing CI/CD waiting time and cost. If tests are selected manually and incompletely, regression faults may be missed. SmartRegression AI addresses this problem by combining change-impact analysis with regression-test selection, while providing measurable evidence of selection effectiveness.

Table 2. Change impact and regression testing pain points

| Pain Point Category | Specific Manifestation |
| --- | --- |
| Difficulty Identifying Change Impact | Dependencies are distributed across source files, making it difficult to identify directly and indirectly affected functions, classes, and modules. |
| High Regression Testing Cost | Running the full test suite for every code change increases CI/CD waiting time and computational cost. |
| Missed Regression Faults and Limited Evidence | Incomplete test selection may miss regression faults, while unsupported explanations make selection decisions difficult to review. |

Existing testing approaches can require either rerunning the full regression suite or relying on manual/dependency-based test selection. Full-suite execution increases execution time and CI/CD cost, while incomplete manual selection can miss regression faults. SmartRegression AI proposes a combined approach that uses code dependency analysis, LLM and RAG to identify potentially affected components and select existing regression tests, with evidence attached to each decision.

## 4.2 Consequences for development teams

Developer Review Effort

Developers need a clear view of changed and potentially affected functions, classes, and modules so that review effort can be focused.

Regression Fault Risk

Incomplete impact analysis or test selection may leave regression faults undetected after a code change.

Engineering and CI Cost

Running the complete regression suite for every change can increase CI/CD execution time and resource cost.

Decision Transparency

A traceable report showing affected components, selected tests, evidence, and execution results can support more transparent engineering decisions.

The proposed system aims to reduce unnecessary regression-test execution while retaining fault-detection capability and providing evidence for its decisions.

## 4.3 Rationale and design consequences

Code changes can affect components beyond the directly modified files, making impact analysis and regression-test selection a recurring software-engineering problem.

An MVP can focus on one programming language and one testing framework, with future expansion to additional languages, frameworks, repositories, and requirement-level analysis.

The design must serve both developer review and executable test selection. It therefore requires commit-linked evidence, explicit selected and not-selected tests, bounded processing cost, and conservative fallback when analysis is incomplete.

## 4.4 Research questions and validation

RQ1: How accurately does the combined method identify affected components? RQ2: How much can it reduce tests and end-to-end time while retaining fault detection? RQ3: How does retrieved context contribute to evidence quality and selection effectiveness? These questions are evaluated through impact precision/recall, evidence accuracy, test reduction, fault retention, missed faults, processing time and LLM cost.

Use reproducible Git versions and existing tests. Label affected components separately from fault-detecting tests, with independent review and documented disagreements. Compare methods on identical commit pairs and execution conditions. Keep full-suite outcomes separate from selection inputs; report verified real faults and mutation-generated faults separately.

# 5 SURVEY AND EXISTING SOLUTIONS

## 5.1 Comparison approaches

Existing regression-test selection approaches relevant to the project can be grouped into the following comparison baselines:

Group A - Full regression-suite execution: run all existing tests after a code change.

Group B - Dependency-based selection: select tests using code/component dependency relationships.

Group C - LLM-based selection: use an LLM to recommend tests based on available project context.

Table 3. Comparison with existing approaches

| Approach | Characteristics |
| --- | --- |
| Full Regression Suite | Primary Focus: Run all existing tests Impact Analysis: Not explicit Project Context: Entire test suite Test Selection: All tests Explainability: Execution results Fallback: Not applicable Main Cost: High test execution cost Evaluation: Baseline |
| Dependency-Based Selection | Primary Focus: Select tests from dependency relationships Impact Analysis: Dependency-oriented Project Context: Dependency data Test Selection: Dependency-linked tests Explainability: Dependency relationship Fallback: Depends on dependency completeness Main Cost: Analysis/maintenance of dependencies Evaluation: Baseline |
| LLM-Based Selection | Primary Focus: Recommend tests from LLM context Impact Analysis: Context-dependent Project Context: Prompt/context supplied to LLM Test Selection: LLM-recommended tests Explainability: LLM explanation Fallback: Depends on context quality Main Cost: LLM calls/context Evaluation: Baseline |
| SmartRegression AI | Primary Focus: Combine impact analysis, RAG, LLM and dependency evidence Impact Analysis: Explicit changed/affected components Project Context: Retrieved code, tests and documentation Test Selection: Evidence-based selected/not-selected tests Explainability: Source location + dependency + commit evidence Fallback: Expand test set or run full suite when analysis is insufficient Main Cost: Analysis + retrieval + LLM + selected test execution Evaluation: Compare using defined metrics |

## 5.2 Strengths and limitations

Full Regression-Suite Execution

Full-suite execution provides broad test coverage but can be expensive when the suite is large. It does not explicitly explain which source components are affected by a particular change.

Dependency-Based Selection

Dependency-based selection can reduce the number of tests by using relationships between changed components and tests, but the quality of the result depends on the completeness and representation of dependency information.

LLM-Based Selection

LLM-based selection can use broader project context, but its decisions require appropriate context and evidence. SmartRegression AI therefore combines structured dependency analysis with RAG-retrieved code, tests, and documentation rather than relying on the LLM alone.

Foundational work by Rothermel and Harrold [1] analyzes regression-test selection using program structure and states the conditions required for safety. SmartRegression AI does not inherit that guarantee merely by using dependencies. Lewis et al. [2] establish retrieval-augmented generation for knowledge-intensive NLP; applying retrieval to code-impact evidence is a project hypothesis to be evaluated, not an established outcome of that paper.

## 5.3 Proposed differentiation

SmartRegression AI combines the following elements within one workflow:

(1) Code-dependency analysis from Git Diff to identify potentially affected functions, classes, and modules.

(2) RAG-based retrieval of relevant source code, tests, and project documentation to provide context to the LLM.

(3) Evidence tracing that links each impact statement or test-selection decision to source locations, dependency relationships, and commit versions.

(4) Reuse of the same impact-analysis result for developer-facing impact reporting and regression-test selection, with a fallback to a larger or full test set when analysis is incomplete.

# 6 OBJECTIVES AND SCOPE

## 6.1 General objective

Develop and evaluate a working prototype that shares change-impact evidence between developer-facing review support and existing regression-test selection.

## 6.2 SMART objectives

### Objective 1 - Change Impact Analysis and Dependency Mapping

Specific: Analyze the changes between two Git commits or an updated pull request and identify changed functions, classes, modules, and related dependency relationships.

Measurable: Produce an impact-analysis result that can be evaluated using Change Impact Precision and Recall on labeled evaluation data.

Achievable: Use Git Diff, project structure/dependency information, and retrieved source context.

Relevant: Accurate impact analysis is the foundation for both developer review guidance and regression-test selection.

Time-bound: Complete the core change-impact and dependency workflow by the end of Week 6.

### Objective 2 - RAG-Assisted Evidence and Regression-Test Selection

Specific: Retrieve relevant source code, test code, and documentation, provide the context to the LLM, and recommend existing regression tests with explanations.

Measurable: Evaluate Evidence Accuracy, Test Reduction Rate, Fault Detection Retention, and Missed Fault Rate.

Achievable: Build an index over the selected repository and connect retrieval results to the analysis and selection workflow.

Relevant: The project requires explainable test-selection decisions rather than an unexplained list of tests.

Time-bound: Complete integrated retrieval, evidence validation, test selection and pilot execution by the end of Week 9.

### Objective 3 - Experimental Comparison and Evaluation

Specific: Compare SmartRegression AI with full-suite execution, dependency-based selection, and LLM-based selection.

Measurable: Report Change Impact Precision/Recall, Evidence Accuracy, Test Reduction Rate, Fault Detection Retention, Missed Fault Rate, End-to-End Time Reduction, and LLM Cost/Token Usage.

Achievable: Use open-source repositories with Git history, automated tests, reproducible builds, and known defects where available.

Relevant: The evaluation determines whether the combined approach provides useful impact analysis and reduces test execution without unacceptable fault loss.

Time-bound: Complete baseline comparisons, evaluation and final reporting by the end of Week 12.

## 6.3 Scope boundaries

Table 4. In scope features

| Feature Group | Details |
| --- | --- |
| Git Repository Integration | Connect to a repository and obtain changes between two commits or an updated pull request. |
| Change Impact Analysis | Identify changed functions, classes, modules and related dependency relationships. |
| Test Collection | Collect the existing automated tests available in the supported project. |
| RAG Index | Index source code, test code and project documentation for retrieval. |
| Impact Reporting | Display potentially affected components, relationships, evidence and review starting points. |
| Regression-Test Selection | Recommend existing tests to run and explain selected/not-selected decisions. |
| Test Execution | Execute the selected test set and record results and execution time. |
| Dashboard / Report | Show impact analysis, selected tests, results, processing cost and experimental comparison with the full suite. |
| CI/CD Integration | Experimentally integrate the workflow with one CI/CD platform. |
| Research Benchmark | Prepare reproducible repository versions, baselines, evaluation data and metric results. |

Table 5. Out of scope features

| Excluded Item | Reason for Exclusion |
| --- | --- |
| Multiple Programming Languages | The MVP supports one programming language. |
| Multiple Testing Frameworks | The MVP supports one testing framework. |
| Automatic Test Generation | The MVP focuses on selecting existing tests. |
| Automatic Code Repair | The MVP analyzes impact and selects tests but does not modify source code. |
| Complete Cross-Repository Analysis | Cross-repository analysis is a possible future extension after the core method is validated. |
| Requirement-Level Traceability | Requirement/business-rule alignment is reserved for future work. |

The MVP uses GitHub and one selected CI/CD platform. An IDE extension, automatic merge/deployment, public self-registration and multi-organization administration are outside the MVP. Access control for private data remains mandatory. Requirement-level traceability remains future work; the business rules in Section 7 govern SmartRegression AI itself.

# 7 KEY FEATURES AND REQUIREMENTS

## 7.1 Core features

Table 6. Core feature groups

| Feature group | User value | FR IDs |
| --- | --- | --- |
| Repository setup | Connect a repository, configure tests and choose versions. | FR-01–03 |
| Change impact analysis | Inspect changes, potential impacts, evidence and review starting points. | FR-04–08 |
| Regression test selection | Review available tests, selection reasons and fallback. | FR-09–12 |
| Test execution | Execute tests and inspect results. | FR-13–14 |
| Reporting and history | Revisit runs and export evidence-backed reports. | FR-15–16 |
| Automation and evaluation | Integrate CI/CD and compare research baselines. | FR-17–18 |

## 7.2 Functional requirements

These requirements describe externally observable capabilities. Internal parsing, indexing, retrieval and LLM orchestration are design mechanisms described in Section 12.

Table 7. Functional requirements

| ID and function | Requirement |
| --- | --- |
| FR-01 Connect a repository | The system shall allow an authenticated maintainer to connect an authorized GitHub repository and display its identity, connection status and access failures. Access shall be restricted to trial accounts and repository/report permissions configured by the maintainer; public registration is outside the MVP. Acceptance: Unauthorized users cannot open private run reports. |
| FR-02 Configure testing | The system shall allow a maintainer to configure the supported test framework, test locations, approved execution command, timeout and resource limits. It shall validate required settings and report unsupported or invalid configurations before dispatching a run. Acceptance: Invalid commands or non-positive limits are rejected. |
| FR-03 Select a change | The system shall allow users to select two commits or a pull request and display resolved base and target SHAs and changed files. For a pull request, the default comparison shall use the merge base of the base branch and PR head as the base, and the PR head as the target; these SHAs shall be frozen for the run. Acceptance: A new PR head produces a separate run. |
| FR-04 Start and monitor analysis | The system shall allow users to start an analysis and view its identifier, stage, timestamps and queued, running, completed or failed status. Failed runs shall retain an actionable failure reason; repeated submission of the same integration event shall not create duplicate execution jobs. Acceptance: Every accepted request retains an ID and terminal outcome. |
| FR-05 Review code changes | The system shall display changed files, functions, classes or modules, together with relevant diffs and source locations within the supported language. Acceptance: Displayed diffs and locations resolve at the stated version. |
| FR-06 Review potential impact | The system shall compute and display directly and indirectly affected candidate components using the supported dependency relationships. Changed components shall be distinguished from potentially affected components, with dependency paths and unsupported analysis cases disclosed. Acceptance: A seeded direct and indirect dependency example produces distinguishable paths. |
| FR-07 Inspect explanations and evidence | The system shall allow users to inspect an impact explanation, supporting source locations, commit references and explicitly stated information gaps. Acceptance: Invalid references are marked unverified. |
| FR-08 Find review starting points | The system shall suggest review starting points using a documented order: changed executable components, directly dependent components, then indirectly dependent components. Ties shall be resolved by a stable source-location order; explanations shall state this rule without claiming calibrated fault probability. Acceptance: The same candidate list produces the same review order. |
| FR-09 View existing tests | The system shall discover and display the existing target-version tests with stable identifiers and source locations. It shall distinguish successful discovery of an empty inventory from discovery failure and shall record the discovery adapter and inventory version. Acceptance: Empty discovery and failed discovery have different statuses. |
| FR-10 Generate and review the test set | The system shall generate, validate and persist a selection manifest containing the target SHA, existing test identifiers, selected and not-selected groups, counts, decision reasons and actual selection/fallback mode. The groups shall be disjoint and together cover the discovered inventory; no invented test identifier may be dispatched. Acceptance: Selected IDs are unique inventory members and the partition is complete. |
| FR-11 Inspect selection reasons | The system shall allow users to inspect the source evidence, dependency path or explicit rule supporting each test-selection decision or group decision. A not-selected decision shall not be described as proof that the test cannot detect a regression. Acceptance: A reason is available for each decision or clearly defined decision group. |
| FR-12 Review warnings and fallback | The system shall disclose incomplete or invalid analysis and apply the recorded fallback policy in Section 12.6. It shall explain selection expansion, full-suite fallback or an explicit stop, and shall never interpret analysis failure as an empty required test set. Acceptance: Each fallback fixture records the triggering rule and final mode. |
| FR-13 Execute regression tests | The system shall allow users to request execution of the recommended set or the full suite at the specified target version and shall display the actual execution mode and status. Acceptance: The runner receives the frozen target SHA and validated manifest. |
| FR-14 Inspect test results | The system shall display per-test outcomes, passed/failed/runner-skipped totals, execution time and logs. Tests not selected shall be counted separately from tests skipped by the runner. Build failures, test assertion failures, timeouts and infrastructure errors shall have distinct statuses. Acceptance: Failure-type fixtures yield the correct category. |
| FR-15 Browse analysis history | The system shall allow users to find previous runs by repository, commit or status and reopen their configuration, impact report, selection and execution results. Acceptance: A saved run reopens with its original versions and configuration. |
| FR-16 View and export reports | The system shall provide a run dashboard and export an HTML report and machine-readable JSON result containing versioned changes, impacts, evidence, selected/not-selected tests, execution outcomes, stage timings, fallback reasons and available LLM usage/cost. Missing measurements shall be marked N/A. Acceptance: Exported totals and versions match the run record. |
| FR-17 Integrate with CI/CD | The system shall allow a maintainer to configure one CI/CD integration for commit or PR events and return run status, outcome and report/artifact links. Duplicate events shall be handled idempotently. Failed tests, analysis errors and timeouts shall not produce a passing result; a successful full-suite fallback shall be explicitly identified. Acceptance: Replaying an event does not dispatch a duplicate job. |
| FR-18 Compare experimental methods | The system shall allow authorized evaluators to run predefined dataset configurations and supported methods and view or export valid comparisons of impact accuracy, evidence accuracy, test reduction, fault retention, total time, fallback and cost. Arbitrary experiment builders are outside the MVP. Acceptance: Missing labels or zero denominators produce N/A, not fabricated scores. |

## 7.3 Non functional requirements and acceptance

The following are acceptance targets, not achieved results. Timing and concurrency targets shall be tested on a documented hardware and network configuration. Research outcomes such as test reduction and fault retention are evaluated separately in Section 11.

Table 8. Non functional requirements

| ID and quality | Minimum target and verification rule |
| --- | --- |
| NFR-01 Usability | The interface shall clearly show the repository, analyzed versions, status and next action. At least four of five software-literate trial users shall select a change, submit analysis and locate one impact evidence item within ten minutes of active interaction after a short introduction, excluding processing wait time. |
| NFR-02 Responsiveness | On the declared test environment with five concurrent users, p95 request acknowledgement and status-query latency shall not exceed two seconds, excluding analysis and test execution. The dashboard shall reflect a recorded backend status change within five seconds under normal network conditions. |
| NFR-03 Concurrent workload | The system shall accept at least five simultaneous analysis requests without losing requests or mixing run data. Queuing and a resource-based limit on parallel execution are permitted. |
| NFR-04 Reliability and recovery | GitHub, LLM, analysis and runner failures shall produce a clear terminal error or a documented fallback. Tasks shall use finite timeouts and retry limits, verified through simulated service and processing failures. |
| NFR-05 Data consistency | Each run shall retain its repository, base SHA, target SHA and configuration. Reports, evidence and test outcomes shall not be mixed across runs or silently refer to different source versions. |
| NFR-06 Traceability | Claims presented as evidence-backed shall link to relevant source locations, relationships or rules. Invalid references shall be detected and unverified claims marked. Reference existence alone shall not be treated as proof that an explanation is correct. |
| NFR-07 Access and secret protection | Backend authorization shall protect private repositories and reports. GitHub credentials and LLM API keys shall not appear in public source code, frontend responses, logs or reports. Unauthorized-access and secret-leakage tests shall verify these controls. |
| NFR-08 Execution isolation | Repository code and tests shall execute in an isolated environment with bounded resources, runtime and access. Application-server credentials shall not be exposed to tests. Temporary execution resources shall be cleaned up after completion or timeout. |
| NFR-09 LLM data protection | Only necessary, authorized context shall be sent to the LLM provider. Repository content and model output shall be treated as untrusted data and shall not grant execution privileges. Secret-bearing and malicious-instruction fixtures shall be used for verification. |
| NFR-10 Maintainability | Repository, LLM, runner and presentation adapters shall be separated from test-selection logic. Replacing an adapter with a test double through its defined interface shall not require rewriting the selection algorithm, verified by integration tests. |
| NFR-11 Reproducibility | Another team member shall be able to set up and run a documented smoke workflow using locked dependencies. Experiments shall retain source commits, model identifiers, prompts, configuration and necessary data; identical LLM responses across repeated calls are not guaranteed. |
| NFR-12 Observability and cost control | Each run shall record stage timings, LLM call counts, token usage and available cost data under a unique identifier. Configured time, retry and model-call budget limits shall be enforced. Missing measurements shall be shown as N/A. |

## 7.4 Business rules

Table 9. Business rules

| ID and rule | Required behavior |
| --- | --- |
| BR-01 Authorized access | Only repositories and reports within the granted access scope may be processed or viewed. A repository connection does not grant every user access to its data. |
| BR-02 Fixed analyzed versions | A run uses a fixed base and target commit. New pull-request commits require a new run; previous results remain attached to their original versions. |
| BR-03 Existing tests only | Dispatched tests must be valid members of the target-version test inventory. The MVP shall not generate tests or modify source code. |
| BR-04 Validated LLM proposals | LLM output is a proposal and must be validated before selection. It shall not directly execute commands, modify the repository or decide whether to merge. |
| BR-05 Explicit uncertainty | Dependencies do not prove behavioral impact. Changed components shall be distinguished from potentially affected components, with limitations disclosed. |
| BR-06 Conservative fallback | Insufficient or invalid analysis shall expand selection, run the full suite or stop with an explicit error according to policy. An analysis failure shall never be interpreted as no tests being necessary. |
| BR-07 Full-suite option | Users may request full-suite execution. Reports shall state the actual execution mode. Passing selected tests shall not be presented as a guarantee that the software has no faults. |
| BR-08 Independent evaluation | Full-suite outcomes and fault labels shall only be used for evaluation after the selection decision is recorded; they shall not be exposed to the selector as answers for the same experiment. |
| BR-09 Valid metric denominators | A failed test is not automatically a distinct fault. Missing ground truth or a zero denominator yields N/A. Flaky tests and infrastructure failures shall be distinguished from regression faults. |
| BR-10 Complete efficiency accounting | Reported time savings shall include analysis, retrieval, LLM and test-execution overhead. Initial indexing cost shall be reported separately; fewer tests alone do not demonstrate overall savings. |

Acceptance environment: Before load testing, record CPU, memory, operating system, network conditions, repository size, test count, worker limit and timeout configuration. Measure acknowledgement and status requests separately from queued analysis and execution. Use a documented workload with at least 100 measured requests after warm-up; record p95, errors and missing measurements.

# 8 CONSTRAINTS AND ASSUMPTIONS

## 8.1 Project constraints

Timeframe: The MVP, dataset, experiments, evaluation, and final report must be completed within the project schedule.

Technology Scope: The MVP is limited to one programming language and one testing framework; the exact implementation stack is to be confirmed by the team.

Data Availability: Suitable repositories must provide Git history, automated tests, and a reproducible build/test environment; some repositories may not provide complete coverage or dependency information.

Safety and Reproducibility: Experiments should use reproducible repository versions and controlled test environments; production systems are not required for the MVP.

Resources: LLM calls, retrieval, dependency analysis, and test execution consume computational resources, so analysis cost and execution time must be measured.

Research Validity: Labeled impact data and known defects may not cover every real-world dependency or regression pattern, so limitations and threats to validity must be reported.

## 8.2 Operating assumptions

Selected repositories expose repeatable tests that exercise the changed components and can be built or tested in a controlled environment.

Git history and source/test artifacts can be accessed for the selected repositories.

Relevant source code, tests, and documentation can be indexed and retrieved for analysis.

The full test suite can be executed to provide an independent comparison baseline.

The team has authorization to access the selected repositories and to send permitted context to the chosen model provider. An isolated runner and bounded API budget are available. The initial website is for authorized trial participants rather than a public multi-organization service.

## 8.3 Feasibility checkpoints

By the end of the technical spike, confirm one language/framework, reproducible repositories, valid test discovery and a feasible execution environment. Repositories that cannot be reproduced shall be excluded with reasons recorded. Pilot experiments shall freeze metric definitions and evaluation configurations before final comparisons. If analysis overhead outweighs test savings, report that result and retain the developer-facing impact report as a separately evaluated output.

## 8.4 Responsible AI and wider impact

Use authorized code and licensed datasets, minimize sensitive context sent to external models, and retain human responsibility for interpretation. Potential economic and compute savings must be supported by end-to-end measurements. The source proposal’s registration, disclosure and institutional policy forms are retained in the appendices; their historical declarations do not constitute approval of this revision.

# 9 TARGET USERS AND STAKEHOLDERS

Table 10. Users and stakeholders

| Stakeholder | Role and expected benefit |
| --- | --- |
| Developer / QA | Select changes, inspect impact evidence and review starting points, examine recommended tests, execute tests and inspect reports. |
| Project Maintainer | Connect repositories, configure testing, execution limits and CI/CD. A technical lead or DevOps engineer may perform this role. |
| Researcher / Evaluator | Run or inspect experiments, compare baselines, review limitations and export evaluation results. A mentor may have report-only access. |
| SME development teams | Use evidence to assess review effort, CI waiting time, operating cost and missed-fault risk. |

One person may perform several roles. These roles describe responsibilities and do not require a complex multi-organization permission system. Access to private data must still be enforced.

# 10 TECHNOLOGY STACK

## 10.1 Proposed technologies and tools

Table 11. Technologies and tools

| Category | Proposed / To Be Confirmed |
| --- | --- |
| Core Language / Runtime | One programming language selected by the team for the MVP (to be confirmed). |
| Code Repository | Git repository with commit history and pull-request changes. |
| AI / LLM | LLM provider/model to be confirmed by the team. |
| RAG / Retrieval | Retrieval/indexing technology for source code, tests and documentation to be confirmed. |
| Testing | One automated testing framework selected for the supported language (to be confirmed). |
| CI/CD | One CI/CD platform for experimental integration (to be confirmed). |
| Dashboard / Reporting | Dashboard technology to be confirmed; must display impact, test-selection and execution metrics. |
| Data / Evaluation | Open-source repositories, Git Diff, source/test/documentation artifacts, dependency information, coverage when available, known defects and full-suite results. |

GitHub is the initial repository integration. The implementation language, frontend/backend frameworks, model provider, retrieval store, test framework and CI/CD platform remain to be confirmed after the technical spike. This proposal does not prescribe an unapproved stack.

Implementation language and analyzed repository language are separate decisions. The initial language adapter, test framework, parser and runner must be confirmed through a working checkout → diff → discovery → single-test execution spike before feature implementation is expanded. No support for a second language/framework is implied.

## 10.2 Architecture decisions to record

Record the supported language/framework, dependency representation, retrieval strategy, LLM model and token budget, isolated runner, persistence approach and CI trigger mechanism. Each decision shall state its rationale, alternatives, cost and validation evidence. Model and platform choices remain replaceable through defined adapters.

# 11 METHODOLOGY AND DEVELOPMENT PLAN

## 11.1 Research and development method

Methodology: Design Science Research supported by Scrum

The project follows a build-and-evaluate research cycle supported by Scrum. Full-suite execution, dependency-only selection and LLM-only selection are baselines. The hybrid method and a hybrid-without-RAG ablation shall be evaluated on identical held-out cases. Comparable LLM variants shall use the same model, maximum token budget and recorded inference configuration; actual usage is also reported.

## 11.2 Sprint plan and review gates

Sprint 1 (Weeks 1-3) - Research Foundation and Technical Spike: Finalize research questions, review related work, define metrics, select reproducible repositories, confirm the supported language/framework and establish Git Diff, dependency and test-discovery prototypes.

Sprint 2 (Weeks 4-6) - Change Impact and Retrieval Core: Implement Git integration, change/dependency analysis, test collection and source/test/documentation indexing. Define mappings from changed components to existing test identifiers.

Sprint 3 (Weeks 7-9) - LLM-Assisted Selection and Dataset Preparation: Integrate retrieval and LLM output validation, evidence tracing, test selection and fallback. Prepare reviewed labels, implement the dashboard and CI integration, and run pilot experiments.

Sprint 4 (Weeks 10-12) - Full Evaluation and Finalization: Compare with full-suite, dependency-based and LLM-based baselines; measure impact precision/recall, evidence accuracy, test reduction, fault retention, missed faults, end-to-end time and LLM usage; report limitations and finalize deliverables.

The four three-week sprints describe the twelve-week implementation and evaluation workstream within the administrative project dates shown in the project information. The team shall maintain the calendar mapping in the project plan.

## 11.3 Definition of done

A feature is complete when its requirement and acceptance checks are met, changes are reviewed, relevant automated tests pass, user-visible errors are handled and documentation is updated. Research results additionally require recorded configurations, independent reference data and explicit treatment of excluded or failed runs. Completion does not imply that an unmeasured accuracy or savings target has been achieved.

## 11.4 Data and evaluation protocol

Use open-source repositories with Git history, existing automated tests and reproducible builds. Preserve diffs, source/test/documentation snapshots, dependency information, optional per-test coverage, verified faulty versions and fault-detecting tests. Label affected components separately from tests that fail. Review labels independently, document disagreements and report real faults separately from mutation-generated faults.

Use the same commit pairs and execution conditions for all methods. Freeze each selection before exposing target-version reference outcomes. The LLM-only baseline receives the diff, test inventory and a fixed, documented context construction rule, without the dependency selector or retrieval. The no-RAG hybrid retains dependency selection, output validation and fallback but removes retrieved context. Record actual input differences, prompts and usage; equal maximum budgets do not imply identical token consumption.

Dataset protocol: The planning target is at least two reproducible repositories, 30 distinct commit pairs and 15 independently verified fault-bearing cases across the supported language/framework. These are recruitment targets, not collected results. The technical spike shall record repository candidates, licenses, build success, suite size and exclusions. If the target is infeasible, revise the protocol with the mentor before held-out evaluation and limit the resulting claims.

Partition pilot and held-out cases by commit/change identity; keep near-duplicate changes and mutations of the same source case in one partition. Freeze prompts, policies and tuning parameters after pilot evaluation. Do not tune on held-out outcomes. Run each model-based method three times per held-out case where budget permits; document deviations and report variability rather than only the best run.

Impact labels use functions/methods as the primary unit; module-level changes are a separate stratum. Two reviewers independently examine the diff, code and available evidence, resolve disagreements, and record unresolved cases as uncertain. Dependency reachability alone is not ground truth. Evidence is rated supported, unsupported or insufficient; report reference validity separately.

A fault-bearing case shall have a verified faulty target and at least one existing target-version test that exposes the fault under the reference environment. Newly authored test generation is outside the product scope. Report real faults and mutation-generated cases separately. Repeated baseline runs identify flaky tests and pre-existing failures, which are reported separately from confirmed regressions.

## 11.5 Research metrics

Table 12. Research evaluation metrics

| Metric | Definition and interpretation |
| --- | --- |
| Change Impact Precision and Recall | Correct and complete identification of affected components against reviewed labels. Define the component unit before evaluation. |
| Evidence Accuracy | Whether cited evidence actually supports the claim, assessed separately from reference validity. |
| Test Reduction Rate | 1 − selected test count / full-suite test count, using the same target-version inventory. |
| Fault Detection Retention | Faults detected by the selected set / faults detected by the full suite on the same evaluated cases. |
| Missed Fault Rate | Full-suite-detectable faults missed by the selected set / full-suite-detectable faults; the complement of retention for the same cases. |
| End-to-End Time Reduction | 1 − total proposed-method time / full-suite time. Include processing overhead and report initial indexing separately; the result may be negative. |
| LLM Cost and Token Usage | Per-change calls, token usage and available monetary cost, with provider/model and pricing assumptions recorded. |
| Fallback Rate | Runs invoking a fallback / all accepted evaluated runs. Report fallback reasons, actual test counts and outcomes; report all-run results alongside non-fallback subsets. |
| Run Validity and Variability | Report failed/excluded cases and reasons, sample counts, per-repository results and repeated-run variation. Do not silently remove difficult or failed runs. |

Missing labels or zero denominators yield N/A. Numerical targets for research effectiveness shall be set from pilot evidence before held-out evaluation rather than invented in advance. These metrics do not establish universal safety of test selection.

Timing protocol: Report cold-start time including initial indexing and warm-run time including incremental index updates. Use the same execution environment and parallelism for baseline comparisons. Separate service time from queue waiting, but also report user-observed latency. Include fallback processing overhead and report negative savings when applicable.

# 12 SYSTEM ARCHITECTURE OVERVIEW

## 12.1 System context

SmartRegression AI is treated as one system containing the website, backend, database, project knowledge index, RAG workflow and analysis logic. The context diagram shows only external people and systems. Each arrow ID is defined in Table 13.

Figure 1. SmartRegression AI system context diagram

Table 13. System context data flows

| Flow | Direction | Data exchanged |
| --- | --- | --- |
| D01 | Developer / QA → System | Repository and commit/PR selection; requests to analyze, run tests, browse history or export reports. |
| D02 | System → Developer / QA | Run status, changed and potentially affected components, evidence, review starting points, selected/not-selected tests, warnings and execution results. |
| D03 | Maintainer → System | Authorized repository connection, test configuration, execution limits, fallback policy and CI/CD settings. |
| D04 | System → Maintainer | Connection/configuration status, integration failures, task status and service/resource usage information. |
| D05 | Researcher → System | Supported dataset and method selection, experimental configuration and evaluation/report requests. Reference labels are restricted to evaluation. |
| D06 | System → Researcher | Valid metrics, method comparisons, experiment configuration, failed/excluded cases and reported limitations. |
| D07 | System → GitHub | Authorized requests for repository metadata, commits, pull requests and version-specific artifacts. |
| D08 | GitHub → System | Repository/PR metadata, commit identifiers, diffs, source code, tests, documentation or access errors. |
| D09 | CI/CD → System | Automated analysis request containing repository, commit/PR, pipeline identifier and applicable configuration. |
| D10 | System → CI/CD | Processing status, execution outcome and report/artifact links for the configured pipeline policy. |
| D11 | System → LLM API | Diff, retrieved context, candidate-test information, analysis instructions and output-schema requirements. |
| D12 | LLM API → System | Proposed impacts and test identifiers, explanations, evidence references, usage data or service errors. |
| D13 | System → Test Runner | Run identifier, target commit or artifact, validated test manifest, environment configuration and execution limits. |
| D14 | Test Runner → System | Per-test results, durations, logs, exit status and build, timeout or infrastructure errors. |

The isolated runner is modeled as an external execution service. It may use the same provider as CI/CD; the separate context entities represent responsibilities rather than a requirement for separate servers. RAG and the database are internal components. The model returns proposals, while SmartRegression AI validates and controls execution.

## 12.2 Logical architecture

Layer 1 - Repository and CI Interface: Connects the system to a Git repository, receives commit/PR changes, and provides configuration for analysis and test execution.

Layer 2 - Change Impact and Dependency Analysis: Parses the Git Diff and identifies changed functions, classes, modules, and related dependencies.

Layer 3 - RAG Retrieval Layer: Indexes and retrieves relevant source code, test code, and documentation to provide project context.

Layer 4 - LLM Analysis and Test Selection: Uses retrieved context to propose impacts and existing tests. Validates output structure, test identifiers and commit-linked evidence; expands the selection or runs the full suite when validation or analysis is insufficient.

Layer 5 - Test Execution and Evaluation: Sends the target commit, selected tests and configuration to an isolated execution environment; records results/time. Full-suite comparisons are performed independently in experimental mode.

Layer 6 - Evidence and Reporting: Links decisions to source locations, dependencies, commit versions, selected/not-selected tests, execution results, and cost information.

Figure 2. Logical processing and evaluation boundaries

The independent evaluation path may execute or import full-suite results only after the selected manifest is frozen. It does not return fault labels or full-suite outcomes to the selector for that run.

## 12.3 End to end user workflow

1. The maintainer connects an authorized repository and configures test execution.

2. A developer selects two commits or a pull request and starts analysis; a configured pipeline may submit the same type of request automatically.

3. The system resolves source versions and displays progress, then reports changes, potential impacts, evidence and review starting points.

4. The user inspects selected and not-selected tests with reasons. The system discloses any expanded selection, full-suite fallback or inability to proceed.

5. The user requests the selected set or full suite; automated runs follow the configured pipeline policy.

6. The isolated runner executes the validated manifest at the target version and returns outcomes, timings and logs.

7. The system stores run history, displays and exports reports, and returns status/artifacts to the requesting pipeline.

8. In research mode, the evaluator compares methods using independent reference outcomes and recorded configurations.

## 12.4 Core data contracts

Table 14. Core data contracts

| Contract | Required information |
| --- | --- |
| Analysis request | Run identifier; repository identifier; base and target SHA; optional PR/pipeline identifier; configuration version. |
| Impact report | Changed and potentially affected components; relationships; explanation; commit-linked evidence; uncertainty or analysis limitations. |
| Selection manifest | Existing target-version test identifiers; selected/not-selected groups; reasons; validation status; fallback policy and actual execution mode. |
| Execution result | Run and job identifiers; target SHA; per-test outcomes; durations; logs/artifact references; build, test, timeout or infrastructure status. |
| Evaluation record | Frozen selection; baseline/method; independent labels/results; model/prompt/configuration identifiers; valid metrics; failed/excluded cases. |
| Usage record | Stage durations; initial indexing cost separately; model calls; tokens; available monetary cost; missing values explicitly marked. |

## 12.5 Security and privacy boundaries

Backend checks protect private repositories and reports. Credentials remain server-side and are excluded from retrieved context, logs and exported reports. Repository instructions and LLM output are untrusted. Validation checks schema, inventory membership and commit-linked evidence before the policy creates an executable manifest. Source tests run in a constrained environment without application-server secrets. Public account registration and multi-organization administration are outside the MVP, but authorization for the trial deployment is required.

## 12.6 Selection and fallback policy

The MVP dependency representation uses supported static module/import relationships and resolvable function calls. Edges point from a consumer/caller to its dependency/callee. Candidate impact propagates to reverse-reachable consumers of changed components. Analyze base and target snapshots for deleted or renamed code; unresolved mapping, dynamic dispatch and unsupported syntax are information gaps rather than evidence of no impact. Parser support and graph limits are recorded in the language adapter.

Map candidate components to existing test identifiers through supported static relationships from test modules; optional historical per-test coverage may add evidence only when its source version is recorded. Current target full-suite outcomes must not be used as selection inputs. Index source, tests and documentation by repository and commit; construct retrieval queries from the diff and candidate components and exclude secrets and evaluation labels.

Let T be the valid target test inventory, D the dependency-selected set, M the new/modified tests and L the valid LLM additions. Normal-mode selection is S = D union M union L, intersected with T. The LLM may add tests but shall not remove D or M in the MVP. Persist the not-selected set T minus S, evidence and policy version. This conservative rule is not a proof of complete fault detection.

Fallback rules: (1) LLM timeout or malformed output: use D union M only if dependency analysis is valid and the configured policy allows it; otherwise use T. (2) Unsupported changed code, unresolved dependency mapping, changed global build/test configuration, unexplained empty selection or invalid evidence affecting selection: use T. (3) Failed checkout, failed discovery, missing target or unavailable runner: stop with an explicit error. (4) Empty valid inventory: report no tests available, not a passing regression check. (5) Budget exhaustion: use the valid policy fallback or stop if execution cannot be completed within hard resource limits. Record the trigger and final mode.

An orchestration service assigns run IDs, queues work, enforces retry/time budgets, persists stage transitions and dispatches only validated manifests to the runner. Trial users are provisioned with repository-scoped access; maintainer configuration changes are recorded. No LLM output is interpreted as an executable shell command.

## 12.7 Requirement and workflow traceability

Repository/CI interface: FR-01–04 and FR-17, constrained by BR-01–02. Impact/dependency and retrieval: FR-05–08 and BR-05. Selection policy: FR-09–12 and BR-03–06. Isolated execution: FR-13–14 and BR-07. Evidence/reporting: FR-15–16. Independent evaluation: FR-18 and BR-08–10. Section 7 acceptance checks verify product behavior; Section 11 evaluates research effectiveness.

# 13 POTENTIAL RISKS AND MITIGATION STRATEGIES

Table 15. Risks and mitigation strategies

| Risk | Description | Rating | Mitigation |
| --- | --- | --- | --- |
| Incomplete Impact Ground Truth | It may be difficult to obtain a complete labeled set of truly affected components. | P 4 / I 5 Exposure 20 | Use multiple repositories, versioned changes, dependency evidence and known defects; document labeling limitations. |
| RAG Context Quality | Retrieved context may be incomplete or irrelevant and can affect LLM analysis. | P 4 / I 4 Exposure 16 | Evaluate retrieval quality, preserve evidence, tune retrieval scope and use fallback behavior when context is insufficient. |
| LLM Incorrect Reasoning | The LLM may produce incorrect impact or test-selection explanations. | P 4 / I 5 Exposure 20 | Require evidence tracing, compare against labeled data and baselines, and do not rely on unsupported LLM claims. |
| Test Selection Misses Faults | Reducing the test set may omit a test that detects a regression fault. | P 4 / I 5 Exposure 20 | Compare against full-suite execution, measure Fault Detection Retention and Missed Fault Rate, and expand to a larger/full set when analysis is insufficient. |
| Repository / Build Limitations | Open-source repositories may not build reproducibly or may lack sufficient tests. | P 4 / I 4 Exposure 16 | Screen candidate repositories early and keep a reproducible benchmark environment. |
| LLM Cost / Latency | Repeated retrieval and LLM calls may offset the time saved by running fewer tests. | P 3 / I 4 Exposure 12 | Measure End-to-End Time Reduction and LLM Cost/Token Usage; cache reusable context where appropriate. |
| Schedule Delay | Integration of dependency analysis, RAG, LLM, test execution and evaluation may exceed the project schedule. | P 3 / I 5 Exposure 15 | Freeze the MVP scope early, prioritize the two core functions, and defer optional extensions. |

P = probability; I = impact; exposure = P × I. Ratings are planning assessments rather than measured probabilities. Review them during sprint checkpoints.

# 14 EXPECTED OUTCOMES AND DELIVERABLES

## 14.1 Deliverables

Table 16. Project deliverables

| No. | Deliverable | Description |
| --- | --- | --- |
| 1 | Final Report Submission (Full) | Comprehensive report covering the research problem, related work, requirements, design, implementation, experiments, evaluation, limitations, conclusions and future work of SmartRegression AI. |
| 2 | Project Proposal | Approved proposal defining SmartRegression AI's problem, objectives, scope, methodology, risks and expected outcomes. |
| 3 | Project Plan and Sprint Plans | Roadmap, sprint plans, milestones, responsibilities, estimates, dependencies, acceptance criteria and progress evidence. |
| 4 | Requirements Engineering Documents | SRS/user stories, use cases, functional and non-functional requirements, acceptance criteria and traceability. |
| 5 | System Architecture and Detailed Design | Context, component architecture, data flows, retrieval/index design, interfaces, algorithms and evidence-tracing design. |
| 6 | User Interface Design Document | Wireframes and interaction specifications for impact reports, test selection, execution monitoring and result visualization. |
| 7 | Software Test Plan | Testing strategy, environments, tools, responsibilities, entry/exit criteria, coverage targets and evaluation approach. |
| 8 | Test Cases and Test Data | Automated tests, repository versions, Git changes, labeled impact data, known defects, expected outcomes and reproducible evaluation datasets. |
| 9 | Test Report and Bug Report | Test results, execution time, selected/not-selected tests, detected regression faults, limitations and bug records. |
| 10 | Project Management Documents | Meeting minutes, decisions, task-board evidence, sprint reviews, retrospectives, mentor feedback and contribution evidence. |
| 11 | Coding Standards and Other Project Standards | Standards for the selected language, Git workflow, code review, testing, AI/RAG usage, documentation and reproducibility. |
| 12 | Reflection and 360-Degree Peer Evaluation | Individual/team reflections, collaboration, technical development, difficulties, lessons learned and peer evaluation. |
| 13 | Technical Report (Scientific Paper) | Research question, related work, proposed method, baselines, metrics, experiments, results, discussion, threats to validity and conclusions. |
| 14 | Source Code | Version-controlled SmartRegression AI prototype, retrieval/indexing components, impact analysis, test-selection logic, dashboard, tests, datasets/configuration and CI integration. |
| 15 | Revised Documents and Presentation Slides | Final corrected documentation, presentation slides, demonstration materials and video. |

## 14.2 Success criteria

The project shall deliver a working, documented workflow for the supported language/framework, traceable impact and test-selection reports, controlled execution, one CI/CD integration and reproducible baseline comparisons. Acceptance shall reference the requirements in Section 7. Research success requires a credible measurement of benefits, costs and missed faults, including negative or inconclusive results; it does not require claiming that AI always outperforms the baselines.

# 15 REFERENCES

The following foundational references support the research framing. Implementation-specific documentation shall be added with the exact tool/model version when the technical spike records the stack decision. Claims about the proposed hybrid method remain hypotheses pending evaluation.

[1] G. Rothermel and M. J. Harrold, “A Safe, Efficient Regression Test Selection Technique,” ACM Transactions on Software Engineering and Methodology, vol. 6, no. 2, pp. 173–210, 1997. DOI: 10.1145/248233.248262. https://www.cs.purdue.edu/homes/xyzhang/fall07/Papers/p173-rothermel.pdf
[2] P. Lewis et al., “Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks,” Advances in Neural Information Processing Systems, vol. 33, 2020. https://arxiv.org/abs/2005.11401

# APPENDIX A PROJECT REGISTRATION FORM

(For CMU-SE 450 / 451 – Software Engineering Program)

### 1. General Information

| Item | Details |
| --- | --- |
| Project Title | SmartRegression AI: An LLM- and RAG-Based Change Impact Analysis and Regression Test Selection System |
| Project Type | ☐ Industry-based ☒ Research-based ☐ Startup/Product ☐ Others: N/A |
| Capstone Course | ☒ CMU-SE 450 ☐ CMU-SE 451 |
| Semester / Year | Fall Semester / 2026 |
| Proposed by | ☒ Student Team ☐ Faculty ☐ Industry Partner |

### 2. Team Information

| No. | Full Name | Student ID | Email | Role |
| --- | --- | --- | --- | --- |
| 1 | Huy, Nguyen Tan | 29211154944 | nguyentanhuy46205@ gmail.com | Project Leader / Research & Integration |
| 2 | An, Do Ha | 29211258599 | Anha0664@gmail.com | Change Impact Analysis / Backend |
| 3 | Huy, Pham Phan Hoang | 29311156999 | phamphanhoanghuy2005@ gmail.com | LLM & RAG / AI Integration |
| 4 | Khanh, Tran Hung | 29219065410 | Thungkhanh19@gmail.com | Regression Test Selection / CI/CD |
| 5 | Viet, Dang Dai | 29211155820 | vdang9721@gmail.com | Dataset, Dashboard & Evaluation |

### 3. Supervisor / Mentor

| Role | Name | Organization | Email |
| --- | --- | --- | --- |
| Faculty Mentor | Jan Samuelsson | Duy Tan University -International School | jan452@gmail.com |
| Industry Mentor (if any) | N/A |  |  |

### 4. Problem Statement

Background of the problem: Development teams with automated tests and CI/CD need to understand the effects of each code change. Indirect dependencies make manual impact review difficult, while repeated full-suite execution increases waiting time and computational cost.

Current limitations / gaps: Full-suite execution provides no targeted selection; dependency-only methods depend on mapping completeness; LLM-only recommendations may lack relevant context and verifiable evidence. The project evaluates a combined method and fallback under measured missed-fault risk.

Practical need: Developers need evidence-backed impact reports, while QA and DevOps teams need an executable selection of existing tests. Both outputs should share the same change analysis and expose uncertainty and execution cost.

Requirement: The problem must be clearly defined as a real-world problem, not a simple demo or trivial application.

## 5. Objectives

Objective 1 - Change impact analysis and dependency mapping: Analyze Git changes and identify changed and related components, with evaluation using Change Impact Precision/Recall.

Objective 2 - RAG-assisted evidence and regression-test selection: Retrieve relevant source code, tests and documentation, use an LLM to recommend existing tests, and evaluate Evidence Accuracy, Test Reduction Rate, Fault Detection Retention and Missed Fault Rate.

Acceptance criteria for Objective 2: Selected tests must exist in the collected suite, explanations must reference valid commit-linked evidence, and incomplete analysis or invalid output must trigger a recorded fallback. Pilot validation is due by Week 9.

Objective 3 - Experimental comparison and evaluation: Compare SmartRegression AI with full-suite, dependency-based and LLM-based selection, using the defined impact, evidence, reduction, fault-detection, time and LLM-cost metrics.

SMART measurement: Core impact analysis is due by Week 6, integrated selection and pilot validation by Week 9, and comparison/reporting by Week 12. Dataset size and repository selection will be frozen after the technical spike.

### 6. Proposed Solution

System overview: SmartRegression AI connects to a Git repository, analyzes the change between commits or an updated pull request, maps changed and potentially affected components, retrieves relevant code/tests/documentation through RAG, uses an LLM for impact explanation and existing regression-test selection, executes the selected tests, and reports evidence and evaluation results.

Key features: Git integration; change/dependency analysis; existing-test discovery; RAG retrieval; LLM-assisted impact reports and test selection; commit-linked evidence validation; fallback; isolated execution; dashboard and experimental CI/CD integration.

Expected outputs: A working SmartRegression AI prototype supporting one programming language and one testing framework; Git integration; change-impact analysis; RAG indexing/retrieval; LLM-assisted regression-test selection; dashboard/reporting; experimental CI/CD integration; reproducible datasets and baseline comparisons; source code, automated tests, documentation, presentation materials and a demo video.

The project must satisfy at least three of the following criteria:

## 7. Complex Engineering Problem

(MANDATORY – for approval)

| Criteria | Yes/No | Explanation |
| --- | --- | --- |
| Conflicting requirements (e.g., coverage vs cost) | Yes | The system must balance test reduction with fault-detection retention, missed-fault risk, analysis latency, LLM cost and evidence quality. |
| No obvious existing solution | Yes | The proposed workflow combines dependency analysis, RAG retrieval, LLM reasoning, evidence tracing and regression-test selection in one system; the contribution must be validated experimentally. |
| Multiple stakeholders | Yes | Developers, QA engineers, DevOps engineers, development teams, mentors and researchers require different outputs such as impact explanations, selected tests, CI results and evaluation evidence. |
| Multi-technology integration (AI, IoT, Big Data, etc.) | Yes | The project combines Git/source analysis, dependency information, automated testing, LLM, RAG retrieval, data/evaluation processing and CI/CD integration. |
| Significant societal/industrial impact | Yes | Reducing unnecessary regression-test execution may reduce CI/CD waiting time and cost while maintaining measured fault-detection capability; the project will report these effects through metrics. |

### 8. System Constraints & Impact Analysis

( CRITICAL SECTION – heavily weighted)

### 8.1 Engineering Constraints

☒ Performance

☒ Security & Privacy

☒ Scalability

☒ Cost

☒ Maintainability

☒ Other: Research validity and reproducibility

How the system addresses these constraints: Measure total analysis and execution time, limit LLM context/cost, and cache reusable commit-versioned data. Run tests in isolated non-production environments and exclude secrets from LLM inputs and reports. Modular interfaces, recorded configurations and reviewed labels support maintainability and reproducibility.

### 8.2 Global & Societal Impact

Cultural / Social impact: More reliable software testing can reduce unnecessary CI/CD execution and help teams identify regression risks earlier. The system is intended to support engineering decisions rather than make decisions about individuals.

Environmental (Green IT): Selecting fewer tests and caching reusable context may reduce compute use. Report analysis and LLM overhead alongside test savings; reduced environmental impact is a potential benefit, not an assumed result.

Economic impact: Faster regression feedback may reduce CI waiting time and review effort for SME teams. Evaluate total processing cost and missed-fault risk before claiming savings over full-suite execution.

### 8.3 Ethical Considerations

Data privacy: Use authorized repositories and isolated test environments. Exclude credentials and unnecessary sensitive code/data from LLM inputs and stored reports; external model use must respect repository access and data-sharing permissions.

AI bias / fairness: Because an LLM is used for code-impact analysis and test-selection assistance, the project will measure accuracy and evidence quality, report limitations, and use explicit baselines and fallback behavior rather than treating LLM output as ground truth.

Intellectual property: Only appropriately licensed open-source projects, APIs, and datasets will be used. Licenses and references will be documented, and proprietary code will not be redistributed without permission.

### 9. Technical Stack & Architecture

| Category | Proposed Technology |
| --- | --- |
| Frontend / Dashboard | Technology to be confirmed; must support impact, test-selection and evaluation visualization. |
| Backend / Analysis | Technology to be confirmed; must support Git Diff, source/dependency analysis, retrieval and test execution. |
| LLM | LLM provider/model to be confirmed. |
| RAG / Retrieval | Vector/indexing and retrieval technology to be confirmed. |
| Testing | One automated testing framework for the supported language; to be confirmed. |
| CI/CD | One CI/CD platform for experimental integration; to be confirmed. |
| Tools | Git, GitHub or equivalent repository platform; exact toolchain to be confirmed. |

### 10. Development Methodology

☒ Agile/Scrum

☐ V-Model

☒ Hybrid - Design Science Research build-and-evaluate cycle supported by Scrum

Sprint plan (high-level): Sprint 1 (Weeks 1-3): research, stack confirmation and technical spike; Sprint 2 (Weeks 4-6): change/dependency analysis and retrieval; Sprint 3 (Weeks 7-9): LLM integration, evidence validation, selection, fallback and pilot evaluation; Sprint 4 (Weeks 10-12): baseline comparison and finalization.

### 11. Major Deliverables Plan

| Phase | Deliverable |
| --- | --- |
| Proposal | Approved SmartRegression AI proposal, project plan, sprint plans and research/evaluation protocol. |
| Design | SRS/user stories, system architecture and detailed design, UI design and software test plan. |
| Implementation | SmartRegression AI prototype, repository/change-analysis module, RAG retrieval, LLM-assisted test selection, dashboard, automated tests and evaluation dataset. |
| Final | Final and technical reports, test/bug reports, revised documentation, slides, poster and demonstration video. |

### 12. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Schedule and technical competency gap | High - may delay integration and reduce feature completeness within the twelve-week period. | Run an early technical spike, use pair programming and mentor checkpoints, re-estimate weekly, reserve a 15-20% buffer, and freeze major features by Week 10. |
| Impact Ground Truth and Fault Dataset Validity | High - inaccurate ground truth may weaken defect measurements and research conclusions. | Define affected-component labeling rules, review labels independently, verify fault-detecting tests, separate real and mutation-generated faults, and report threats to validity. |

## 13. Contribution and Practical Applicability

Technical contribution: A system that combines Git-based change-impact analysis, dependency information, RAG retrieval, LLM-assisted reasoning, evidence tracing and regression-test selection.

Evidence contribution: Link impact statements and selected/not-selected test decisions to repository commits, source locations and dependency relationships; preserve execution results and evaluation configurations for review.

Innovation / novelty: Investigate whether shared dependency analysis, retrieved context, LLM proposals and evidence validation improve impact reporting and regression-test selection. Establish the contribution through related work and controlled baseline comparisons.

Practical applicability: A prototype for developers, QA and DevOps teams with existing automated tests. It supports impact review and CI/CD test selection for one language/framework, with recorded fallback and measured cost and fault-detection tradeoffs.

### 14. Approval Section (For Department Use)

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Faculty Mentor | Jan Samuelsson | ☐Approved ☐ Revise ☐ Reject |  |  |
| Program Chair |  | ☐ Approved ☐ Revise ☐ Reject |  |  |

# APPENDIX B PROPOSAL EVALUATION RUBRIC

(SE Program – Approval Stage)

Project title: SmartRegression AI: An LLM- and RAG-Based Change Impact Analysis and Regression Test Selection System

TeamID: C1SE.26

Date: October 8, 2026

Evaluation Criteria

| No. | Criteria | Weight | Key Focus | Score/mark |
| --- | --- | --- | --- | --- |
| 1 | Problem Definition | 15% | Clear, real-world relevance, stakeholders |  |
| 2 | Complex Engineering Problem | 20% | Meets ≥3 complexity characteristics |  |
| 3 | Solution Feasibility | 15% | Technical soundness, initial architecture |  |
| 4 | Design Constraints | 15% | Security, performance, cost, scalability … |  |
| 5 | Global & Ethical Impact | 10% | Ethics, societal, environmental factors |  |
| 6 | Innovation | 10% | Novelty, originality |  |
| 7 | Scope & Planning | 10% | Feasibility within 14–16 weeks |  |
| 8 | Team Structure | 5% | Roles, capability balance |  |
| 9 | Total score | 100% |  |  |

Scale: 1 (Poor) – 5 (Excellent)

Final Decision

| Total Score | Decision |
| --- | --- |
| ≥ 75 | ✅ Approved |
| 60–>74 | ⚠️ Revise & Resubmit |
| < 60 | ❌ Reject |

## Evaluation comments

Strengths:

Weaknesses:

Required Revisions:

Evaluator’s Signature: ____________________    Date: ____________________

# APPENDIX C AI USAGE DISCLOSURE

The entries and signature text below are retained from the original September 2026 submission. The team shall confirm current tool versions and assistance estimates before signing a new submission; no new approval is implied.

(Software Engineering/MIS/Network Security Capstone Project)

University: Duy Tan University
Faculty / Program: International School / Software Engineering
Course: CMU-SE 450 - Capstone Project 1

Project Title: SmartRegression AI: An LLM- and RAG-Based Change Impact Analysis and Regression Test Selection System

Team Name: C1SE.26 - SmartRegression AI

Mentor: Jan Samuelsson

| Student ID | Full Name | Role in Project |
| --- | --- | --- |
| 29211154944 | Huy, Nguyen Tan | Project Leader / Research & Integration |
| 29211258599 | An, Do Ha | Change Impact Analysis / Backend |
| 29311156999 | Huy, Pham Phan Hoang | LLM & RAG / AI Integration |
| 29219065410 | Khanh, Tran Hung | Regression Test Selection / CI/CD |
| 29211155820 | Viet, Dang Dai | Dataset, Dashboard & Evaluation |

Revision 1.4 disclosure: AI assistance was used to consolidate requirements, check consistency and improve proposal wording. The team must review this revision, verify the estimates below and sign its current submission; retained September signatures are historical records.

### 1. AI TOOLS DECLARATION

Please list all AI tools that may be used in this project.

| AI Tool | Version / Platform | Intended Purpose |
| --- | --- | --- |
| OpenAI Codex | Codex 5.6 Sol / ChatGPT Work | Architecture and code review, implementation suggestions, debugging, test-case ideation and documentation support. All outputs are reviewed and validated by the team. |
| Google Gemini | Gemini web platform / current available model | Independent brainstorming, concept clarification, alternative-solution comparison, and secondary review of code and documentation. All outputs are verified by the team. |

Examples: ChatGPT, Claude, GitHub Copilot, Gemini, Midjourney, Cursor AI, etc.

### 2. EXPECTED AI USAGE BY PROJECT PHASE

Indicate how AI tools may assist during development.

| Development Phase | AI Tool (if any) | Intended Use |
| --- | --- | --- |
| Problem Analysis | OpenAI Codex; Google Gemini | Brainstorm and refine the problem and research questions; compare approaches. The team verifies every source and factual claim. |
| System Design | OpenAI Codex; Google Gemini | Review alternative architectures, interfaces, constraints, and risks. Final design decisions and justifications remain the team's responsibility. |
| Implementation | OpenAI Codex; Google Gemini | Suggest boilerplate, examples and refactoring for the selected language. Team members understand, review, modify and test all retained code. |
| Debugging | OpenAI Codex; Google Gemini | Interpret errors and logs and suggest diagnostic hypotheses. The team reproduces each issue and validates every correction. |
| Testing | OpenAI Codex; Google Gemini | Propose unit/integration tests and evaluation cases. The team verifies impact labels, fault-detecting tests and baseline results, and executes and reviews all tests. |
| Documentation | OpenAI Codex; Google Gemini | Assist with outlines, language improvement, formatting, and consistency checks. The team verifies claims, references, results, and final wording. |

### 3. ESTIMATED EXTENT OF AI ASSISTANCE

Provide an estimated percentage of AI-assisted work.

| Component | Estimated AI Assistance |
| --- | --- |
| Backend / Core Logic | 20% |
| Frontend / UI | 15% |
| Testing | 20% |
| Documentation | 30% |
| Research / Analysis | 20% |

Note: Students remain fully responsible for understanding and validating all AI-assisted outputs.

### 4. RESPONSIBLE AI USE CHECKLIST

Please confirm the following:

| Statement | Yes |
| --- | --- |
| We will disclose all AI tools used in the project | ☒ |
| AI-generated code will be reviewed and understood by the team | ☒ |
| AI will be used only as a support tool, not as a full solution generator | ☒ |
| All team members can explain the system design and implementation | ☒ |
| We agree to demonstrate code ownership during the final defense | ☒ |

### 5. ACADEMIC INTEGRITY DECLARATION

We acknowledge that:

AI tools are assistive technologies, not substitutes for engineering work.

All AI-generated outputs will be reviewed, modified, and validated by the team.

We take full responsibility for the architecture, implementation, and results of this project.

Failure to disclose AI usage may be considered academic misconduct.

### 6. TEAM DECLARATION

We confirm that the information provided above is accurate and that we will follow the Responsible AI Use Policy for Capstone Projects.

| Name | Signature | Date |
| --- | --- | --- |
| Huy, Nguyen Tan | Huy | 06/09/2026 |
| An, Do Ha | An | 06/09/2026 |
| Huy, Pham Phan Hoang | Huy | 06/09/2026 |
| Khanh, Tran Hung | Khánh | 06/09/2026 |
| Viet, Dang Dai | Việt | 06/09/2026 |

# APPENDIX D INSTITUTIONAL AI POLICY

(Responsible and Ethical Use of Artificial Intelligence in Capstone Development)

Institution: Duy Tan University

Faculty / School: International School
Program: Software Engineering / Management Information System / Network Security
Effective Date:  Mar 15th, 2026

### 1. Purpose of the Policy

This policy establishes guidelines for the responsible, transparent, and ethical use of Artificial Intelligence (AI) tools in Software Engineering Capstone projects.

The objectives are to:

Encourage productive and responsible use of AI tools in software development.

Ensure academic integrity and originality of student work.

Prevent misuse of AI that results in superficial or unverified project outcomes.

Ensure that students demonstrate genuine technical competence and understanding.

Maintain the academic and professional standards expected from a university-level engineering capstone project.

AI tools are recognized as legitimate development aids; however, students remain fully responsible for the intellectual and technical content of their projects.

### 2. Scope

This policy applies to:

All Capstone / Senior Projects / Graduation Projects

All students enrolled in:

Software Engineering

Management Information Systems

Related computing programs

All phases of the project lifecycle:

Proposal

Design

Implementation

Testing

Documentation

Final defense

### 3. Definition of AI Tools

For the purposes of this policy, AI tools include but are not limited to:

### 3.1 Generative AI

Examples:

ChatGPT

Claude

Gemini

LLaMA-based assistants

Uses may include:

concept clarification

documentation drafting

code explanation

debugging assistance

### 3.2 AI Coding Assistants

Examples:

GitHub Copilot

Amazon CodeWhisperer

Tabnine

Cursor AI

Uses may include:

code suggestion

autocomplete

test generation

### 3.3 AI Design and Media Tools

Examples:

Midjourney

DALL·E

Stable Diffusion

Figma AI plugins

Uses may include:

UI/UX concept generation

visual prototyping

### 3.4 AI Data Analysis Tools

Examples:

Python AI libraries

AutoML tools

LLM-based data analysis assistants

### 4. Acceptable Uses of AI

Students are allowed to use AI tools for supportive purposes, including:

### 4.1 Learning and Understanding

explanation of programming concepts

clarification of algorithms

understanding frameworks and libraries

### 4.2 Development Assistance

AI may assist with:

code suggestions

debugging hints

refactoring ideas

generating test cases

generating boilerplate code

However, students must:

review

understand

modify

all AI-generated content.

### 4.3 Documentation Support

AI may assist in:

drafting documentation

formatting reports

summarizing references

Students must edit and verify accuracy.

### 4.4 Brainstorming and Design Ideation

AI can be used to:

explore architecture patterns

compare technical solutions

generate early design ideas

Final design decisions must be made and justified by the student team.

### 5. Unacceptable Uses of AI

The following uses are strictly prohibited:

### 5.1 AI-Generated Projects

Submitting a project where:

the majority of code is generated by AI

students cannot explain the system

### 5.2 Blind Code Copying

Using AI-generated code:

without understanding

without validation

without modification

### 5.3 AI-Generated Documentation Without Verification

Submitting documentation that is:

entirely AI-generated

not reviewed by students

### 5.4 AI-Based Academic Misconduct

Examples include:

generating full reports using AI

generating design documents without team involvement

fabricating research references

submitting AI-generated work as original intellectual contribution

### 6. AI Usage Disclosure Requirement

All teams must disclose AI usage in their project documentation.

Disclosure must include:

AI tools used

purpose of usage

project phase where AI was applied

extent of AI-generated content

This disclosure must appear in:

Proposal document

Final report

Appendix (AI Usage Statement)

Failure to disclose AI usage may be considered academic misconduct.

### 7. Student Responsibility

Students remain fully responsible for:

system architecture

algorithmic design

code correctness

testing results

documentation accuracy

During project defense, students must be able to:

explain their system architecture

explain implementation decisions

debug their system

modify code when requested

### 8. Evaluation Criteria Related to AI Usage

Project evaluation will consider:

| Criterion | Description |
| --- | --- |
| Technical Understanding | Students understand their own system |
| Original Engineering Work | Evidence of human design and reasoning |
| Responsible AI Use | AI used as tool, not replacement |
| Code Ownership | Students can explain and modify code |
| Documentation Integrity | Report reflects genuine work |

If a team cannot explain their code, the project may receive significant penalties.

### 9. Verification Methods

Supervisors and evaluation committees may verify authenticity by:

requesting live code explanation

asking students to modify code during defense

requesting design justification

reviewing AI usage logs

Failure to demonstrate ownership may result in:

grade reduction

project rejection

academic integrity investigation

### 10. Ethical Use of AI

Students must adhere to ethical standards including:

transparency

accountability

intellectual honesty

respect for intellectual property

AI must be used to enhance learning, not to replace engineering competence.

### 11. Policy Violations

Violations of this policy may result in:

grade penalties

project rejection

academic integrity proceedings

disciplinary action according to university regulations

### 12. Student Acknowledgement

All students must sign the following statement:

"We acknowledge that we have read and understood the AI Policy for Software Engineering Capstone Projects. We commit to using AI tools responsibly, transparently, and ethically, and we accept full responsibility for the technical and intellectual content of our project."

| Student Name | Student ID | Signature | Date |
| --- | --- | --- | --- |
| Huy, Nguyen Tan | 29211154944 | Huy | 06/09/2026 |
| An, Do Ha | 29211258599 | An | 06/09/2026 |
| Huy, Pham Phan Hoang | 29311156999 | Huy | 06/09/2026 |
| Khanh, Tran Hung | 29219065410 | Khánh | 06/09/2026 |
| Viet, Dang Dai | 29211155820 | Việt | 06/09/2026 |

### 13. Supervisor Confirmation

Signature:………………………………………Date: ………………………………………